# COUNTY GOVERNMENT OF ISIOLO

ISIOLO MUNICIPALITY

MUNICIPAL ANNUAL URBAN INVESTMENT PLAN & BUDGET - FY 2026/2027

FY 2026-2027

- Introduction

Isiolo Municipality, located in northern Kenya, serves as a critical regional hub due to its strategic position connecting northern and central Kenya. As part of Isiolo County, the municipality has seen rapid urbanization driven by development projects such as the Lamu Port-South Sudan-Ethiopia Transport (LAPSSET) Corridor and its designation as a prospective resort city. This growth has led to increased population and economic activities, which have put significant pressure on urban infrastructure and services. Despite its potential, Isiolo faces challenges in urban planning, with unplanned settlements, inadequate housing, and limited access to essential services such as water, sanitation, and solid waste management.

- Solid waste management remains a critical issue for Isiolo Municipality. The lack of an organized waste collection and disposal system has led to widespread littering, open dumping, and burning of waste, which pose environmental and health risks. Poor waste segregation practices and insufficient infrastructure, such as collection trucks and designated landfills, further exacerbate the problem. The rapid production of non-biodegradable waste, such as plastics, combined with limited recycling initiatives, contributes to pollution and environmental degradation. These challenges are compounded by weak enforcement of waste management policies, limited public awareness, and resource constraints, which hinder the municipality’s ability to maintain a clean and sustainable urban environment. Addressing these issues requires integrated urban planning, increased investment in infrastructure, community participation, and robust policy enforcement to support Isiolo’s growth as a modern city. This annual investment plan for the year 2024/2025 document was prepared by the Department of Physical Planning and Urban Development based on a reviewed integrated strategic development plan (ISUDP) / ISIOLO Municipal Spatial Plan 2023-2033 and Isiolo Municipality Integrated Development Plan (IDEP) 2023-2027 The ISUDP plan has highlighted several points of intervention that could see Isiolo.

- CONTEXT

### Waste Management Facility Plan for Isiolo Municipality

#### 3.1. Introduction

The plan seeks to establish a comprehensive waste management facility in Isiolo Municipality to address the challenges posed by rapid urbanization, population growth, and increasing waste generation. This initiative aligns with Isiolo’s strategic role in the LAPSSET Corridor, its aspirations as a resort city, and Kenya’s environmental and sustainability goals.

#### 3.2. Objectives

- Develop a structured waste collection, treatment, and disposal system.

- Promote recycling and resource recovery to minimize environmental pollution.

- Enhance public health by reducing the risks associated with improper waste disposal.

- Align waste management practices with Kenya’s environmental policies and the Sustainable Development Goals (SDGs).

#### 3.3. Key Components of the Plan

  - Infrastructure Development

  - Establish a centralized waste management facility with waste segregation, recycling, composting, and landfill units.

  - Procure modern waste collection vehicles and strategically place waste bins throughout the municipality.

  - Identify and secure land for the facility, ensuring minimal environmental and community impact.

  - Community Awareness and Participation

  - Launch public awareness campaigns on proper waste disposal, segregation, and recycling benefits.

  - Train community members on waste reduction practices and involve them in waste management initiatives.

- Policy and Regulatory Framework

  - Strengthen enforcement of environmental laws and waste management policies.

  - Develop municipal bylaws to mandate waste segregation at the source for households and businesses.

  - Provide incentives for recycling and penalties for illegal dumping.

- Partnership and Collaboration

  - Engage with stakeholders, including local communities, private sector players, NGOs, and government agencies, to ensure the project’s success.

  - Collaborate with recyclers and industries to create markets for recycled materials.

- Capacity Building and Technical Support

  - Train municipality staff in modern waste management technologies and practices.

  - Invest in research and development for innovative waste management solutions tailored to Isiolo’s unique needs.

- Financial Sustainability

  - Explore funding opportunities through partnerships with donors, development agencies, and public-private partnerships (PPPs).

  - Implement a cost-recovery model, such as user fees for waste collection services, while ensuring affordability for low-income households.

#### 4. Implementation Timeline

- Short-Term (0–1 year):

  - Conduct feasibility studies and secure land for the facility.

  - Raise awareness and engage stakeholders.

  - Procure waste collection equipment and establish temporary collection systems.

- Medium-Term (1–3 years):

  - Construct the waste management facility and operationalize key units.

  - Launch community training programs on waste segregation and recycling.

  - Implement policy reforms and begin enforcement.

- Long-Term (3–5 years):

  - Expand recycling and composting programs to achieve a circular economy.

  - Monitor and evaluate facility performance to refine operations.

  - Scale up to accommodate future urban growth and technological advancements.

#### 5. Expected Outcomes

- Reduced environmental degradation and pollution.

- Improved public health and quality of life for Isiolo residents.

- Enhanced economic opportunities through job creation and recycling initiatives.

- Alignment with national and global sustainability goals.

This plan provides a roadmap for addressing Isiolo Municipality’s waste management challenges, supporting its growth into a clean, sustainable, and modern urban center.

4.0 Investment prioritization

Re-iterate the priorities as identified by the Urban Board, Priorities raised by the County Government (Assembly and Executive) and issues raised during citizen fora

| S/NO | challenge | Area | Strategy | Programme |
| --- | --- | --- | --- | --- |
| 1. | Poorly linked road network | Isiolo Municipality | - Improvement of Municipality roads to all weather roads - Improvement of main CBD | - Reclaim all encroached public way leaves - Do phased Road development |

|  |  |  | linking road network in Municipality - Improve storm water drainage structures on all the CBD and Municipality linking roads | starting from the CBD Municipality roads - Corresponding storm water drainage structures and parking be implemented at the same time |
| --- | --- | --- | --- | --- |
| 2. | Traffic Congestion | Isiolo CBD | - Widen road junctions - Provide road signs and furniture - Introduce two By passes (Northern and Southern ) | - Improve Junction of CBD roads with Nairobi- Isiolo-Moyale Road and Isiolo-Mandera Road - Erect clear seen road signs and furniture - Determine and mark the location of the road by passes on the maps. - Prioritize the construction of the roads |
| 3. | Clogged storm water drains | Isiolo CBD | - Unblock and clean up clogged drains | - Rehabilitate side drains along all Municipality CDB roads - Construct paved foot paths and parking lots |

| 4. | Create Recreational Facilities in Isiolo | Isiolo CBD | - Efficiently manage the existing public park | - Fence off public park - Provide public seats - Provide solid waste collection receptacles - Regular maintenance of trees, flowers and grass |
| --- | --- | --- | --- | --- |
| 5. | Un- named , properties, roads ,lanes and streets | Isiolo Municipality | - Improve on orientation and location of buildings and businesses | - Physical Addressing system for all properties, Municipality roads, streets and lanes |
| 6 | Increased street lightings and improved connections/High flood mast | All Ward In Isiolo Municipality | - Construction of a new modern market - Renovations of existing markets such as Westgate and old stage | - Construction of modern market. - Renovation of dilapidated market facilities - Provision of ancillary facilities |

|  |  |  |  | - Digitization of revenue collection |
| --- | --- | --- | --- | --- |
| 7 | Lack of fire station in PPPs Municipality | ISIOLO Municipality CBD | - Supply for the tools | - Beacon the land for the fire station - Design and construct station to specification - Procure and maintain firefighting plant and equipment |
| 8 | Poor management of solid waste | Isiolo Municipality | - Dispose of waste in an environmentally acceptable manner | - Provide waste storage bins and cubicles - Purchase waste handling technology e g. refuse trucks , tractors, and skips |
| 10 |  |  |  |  |

### Challenges of Waste Production in Isiolo Municipality

Isiolo Municipality faces significant challenges related to waste production, driven by urbanization, population growth, and inadequate infrastructure. These challenges include:

#### 1. Rapid Urbanization and Population Growth

- The municipality’s rapid growth has led to increased waste generation, outpacing the existing waste management infrastructure and services.

- Informal settlements contribute significantly to waste production but are often underserved by formal collection systems.

#### 2. Unplanned Urban Development

- Unplanned expansion of residential and commercial areas has made it difficult to design efficient waste management systems, leading to scattered and unmanaged waste production points.

#### 3. Limited Waste Segregation at Source

- Most households and businesses in Isiolo do not separate organic, recyclable, and hazardous waste at the source, making proper disposal and recycling difficult.

- Mixed waste increases the volume of landfill material and reduces the efficiency of recycling efforts.

#### 4. Increased Generation of Non-Biodegradable Waste

- The rise in the use of plastics, electronics, and other non-biodegradable materials has escalated waste management challenges, as these materials take longer to decompose.

- Lack of recycling initiatives exacerbates the accumulation of such waste.

#### 5. Cultural and Behavioral Practices

- Cultural norms and low awareness about the environmental impact of waste contribute to improper disposal practices, including littering and open dumping.

- A lack of community participation in waste reduction and management initiatives limits progress.

#### 6. Economic Activities

- Isiolo’s growing markets, small-scale industries, and tourism activities generate diverse types of waste, including food, packaging, and construction materials.

- Seasonal activities like livestock trading and tourism create fluctuating waste patterns, complicating management efforts.

#### 7. Inadequate Infrastructure

- The municipality lacks sufficient infrastructure, such as waste collection vehicles, bins, and treatment facilities, to handle the increasing waste production.

- Poor road networks in some areas hinder waste collection, particularly in rural and peri-urban regions.

#### 8. Environmental and Climatic Factors

- Isiolo’s semi-arid climate slows down the natural decomposition of organic waste, leading to prolonged environmental pollution.

- Wind patterns contribute to the spread of lightweight waste like plastics, increasing environmental litter.

#### 9. Economic Limitations

- Low-income households often lack access to formal waste disposal services, resorting to informal methods such as burning or illegal dumping.

- The informal sector, while active in waste collection and recycling, lacks the capacity to address large-scale waste production effectively.

#### 10. Political and Institutional Challenges

- Inconsistent policies and lack of enforcement hinder the development of a sustainable waste production and management system.

- Political interference and limited coordination among stakeholders delay the implementation of effective strategies.

These challenges highlight the need for a multi-faceted approach to waste management in Isiolo Municipality, including public awareness campaigns, investment in infrastructure, enforcement of waste management policies, and promotion of waste segregation and recycling initiatives.

Urban Investment Plan and Budget FY 2024/2025

|  |  | TIME FRAME |  |  | BUDGET |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| S/NO. | ACTIVITY | Start Date | End Date | UDG | Other-1 | Other-2 | Total |
| 1) | Construction of Waste Management facility in Isiolo municipality | 01/08/2024 | 29/07/2024 | 50,000,000 | - | - | 50,000,000 |
| 2) | Renovation of Westgate and Isiolo Old Market stage | 01/08/2024 | 29/07/2024 | 10,000,000 | - | - | 10,000,000 |
| 3) | Installation of Isiolo three Flood lights | 01/08/2024 | 29/07/2024 |  | 15,000,000 | - | 15,000,000 |
|  | TOTAL |  |  | 60,000,000 | 15000,000 | - | 75,000,000 |

- Rationale & Justification of the proposed projects

Project 1: Construction of west management facility in Isiolo Municipality: The establishment of a waste management facility in Isiolo Municipality is crucial to address the challenges posed by rapid urbanization, population growth, and increasing waste generation. As the municipality continues to expand, unmanaged waste poses significant risks to the environment and public health. Open dumping and burning of waste contribute to pollution, harming soil, water, and air quality, while attracting disease vectors that increase the prevalence of illnesses such as cholera and malaria. A waste management facility would provide proper systems for segregation, treatment, and disposal, reducing environmental degradation and safeguarding public health. Additionally, such a facility would create economic opportunities through job creation in waste collection, recycling, and operations, while fostering a circular economy through recycling and upcycling initiatives. It aligns with Sustainable Development Goals (SDGs) such as SDG 11 on sustainable cities and SDG 12 on responsible consumption, supporting broader sustainable urban development objectives. Compliance with national legal frameworks like the Environmental Management and Coordination Act (EMCA) 1999 and the Solid Waste Management Strategy would be ensured, enhancing governance and avoiding regulatory penalties. Moreover, Isiolo’s strategic location and potential as a tourism hub make cleanliness and environmental sustainability essential for attracting investments and visitors. A well-managed waste system would improve the municipality’s aesthetic appeal and encourage sustainable growth in tourism and hospitality. Finally, by reducing methane emissions from unmanaged landfills, the facility would contribute to climate change mitigation. Establishing a waste management facility is, therefore, a vital step towards ensuring environmental protection, public health, and economic growth for Isiolo Municipality.

| SNO | PROJECT NAME | CATEGORY | PROJECT DESCRIPITION P (SCOPE) | SITE DISCRIPTION (AREA) | ENVIRO RISK RATING (LMH) | BUDGET ESTIMATE |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Supply, Installation, testing and commissioning of integrated High mast flood lighting and street lighting system within Isiolo municipality | Connectivity/mobility and accessibility | Supply and installation of: 5-10 High Mast Flood lights (30m-35m height) 20 street lights Testing and commissioning of integrated lighting system. Smart control panels and automated switching systems. | Mwangaza A,B & C (Wabera ward), Osman Dima village (mosque), LMD-Bula Daka village (chao), camp Garba Islamic center Mwangaza A, B and C are densely populated residential estates within Wabera Ward, located between the CBD and expanding peri-urban settlements. Juakali area Juakali is located in the Isiolo CBD serves as the municipality’s main informal industrial and artisan zone. It lies along access roads connecting the CBD to residential estates and small-scale workshops. | Low | 13,500,000 |
| 2 | Strengthening solid waste management Services through purchase of enforcement vehicle, Bins (skip bins) | Waste management | PURCHASE OF ONE 1 enforcement vehicle Procurement of fifty (20) metallic skips 6-8m metallic waste skips strategically distributed in high-waste generation zones Durable, weather resistant design Color-coded for improved waste management control | The metallic skips will be strategically placed within the following high waste generation zones in Isiolo municipality: -Isiolo CBD, Along major commercial streets -Soko mjinga market main open-air market zone vegetable and livestock produce sections -Mwangaza (A,B & C),Kangutu ,kulamawe Dense residential estates informal roadside trading -Backstreets, Rear service lanes behind CBD shops with high accumulation of commercial waste | Medium | 20,850,750 |
| 3 | Road construction works in integrated areas in Isiolo town (CBD). Storm water drainage and flood management works along Moti plaza road to landmark hotel Isiolo CBD | Storm water drainage | Construction of structured storm water drainage infrastructure to control runoff and prevent flooding within the CBD corridor Construction of reinforced concrete lined drainage channels (both sides of road installation of box culverts and cross drainage structures Construction of catch pits and manholes Installation of stormwater inlets and outlet structures Erosion’s protection works at discharge points Road edge reinstatement and minor cabro restoration Integration with existing municipal drainage network | The project area is located within the core commercial zone of Isiolo CBD, specifically along the corridor bitumen/cabro surfaced road sections High pedestrian and vehicular traffic Dense retail shops, hotels, offices and service businesses Limited and poorly structured drainage infrastructure Frequent surface water accumulation during heavy rains | medium | 17,550,750 |
| 4 | Completion of fire rescue and disaster response office | Fire & disaster/risk management infrastructure | Construction will include; -administrative office -equipment storage bays -fire engine parking bays -training and briefing room -emergency communication room -water storage and hydrant connection system | The proposed fire station will be located within the existing public works department compound in Isiolo municipality. The site is publicly owned land under county jurisdiction, which minimizes land acquisition challenges and ensures administrative efficiency. The public works area is strategically positioned within close proximity to Isiolo central business district and major access roads including the Isiolo Moyale highway. | Medium | 13,500,000 |
|  | TOTAL PROJECT COST |  |  |  |  | 65,401500 |

TABLE 2 – GANTT CHART MUNICIPAL INVESTMENT BUDGET FOR FY 2024/

2025 URBAN INVESTMENT PROJECT IN ISIOLO MUNICIPALITY

| S/NO | ACTIVITY | JUL | AUG | SEP | OCT | NOV | DEC | JAN | FEB | MAR | APR | MAY | JUN |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Approval of the Municipal Investment budget by Boards |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. | Site visits, preparation of detailed work plans & bill of quantities |  |  |  |  |  |  |  |  |  |  |  |  |
| 3. | Advertisement of tender and other process |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. | Opening, evaluation & award of tender |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. | Award of site for commencement of the projects |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. | Strengthening of waste management facility/Skip bins, purchase enforcement vehicles |  |  |  |  |  |  |  |  |  |  |  |  |
| 7 | Installation of street light and rehabilitation of high flood mast |  |  |  |  |  |  |  |  |  |  |  |  |
| 8 | Road construction works in integrated areas in Isiolo town (CBD). Storm water drainage and flood management works along Moti Plaza Road to landmark hotel Isiolo CBD |  |  |  |  |  |  |  |  |  |  |  |  |
| 9 | Completion of fire rescue and disaster response office |  |  |  |  |  |  |  |  |  |  |  |  |
| 10 | Monitoring and Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |

NB-No development project should be implemented without first undergoing an evaluation of its compliance through the Environmental and Social Impact Assessment (ESIA) checklist. Only projects that are assessed and recommended as having low impact on residents should be approved for implementation.